SMART HEALTHCARE PLATFORM

Week 1 Completion Report

Project Name

Smart Healthcare Platform

Week

Week 1

Duration

Day 1 – Day 7

Team Members

- Santhosh T

- Prathanjan

Objective

The objective of Week 1 was to establish the project foundation by setting up the development environment, configuring GitHub collaboration, designing the backend architecture, creating the PostgreSQL database, defining the database schema, inserting sample hospital data, and preparing all required project documentation.

Daily Work Summary

Day 1

- Created GitHub Repository

- Configured GitHub Desktop

- Created Project Folder Structure

- Connected Local Repository

- Initialized Project Documentation

- Created README.md

Day 2

- Designed Backend Architecture

- Created Backend Folder Structure

- Created Documentation

- Prepared Backend Architecture Document

Day 3

- Planned Project Workflow

- Prepared Development Process

- Created Workflow Documentation

- Updated Project Management Documents

Day 4

- Installed PostgreSQL

- Installed pgAdmin

- Configured Database Environment

- Created Database Documentation

Day 5

- Created Smart Healthcare Database

- Created SQL Folder

- Prepared SQL Scripts

- Created Database Report

Day 6

- Created Database Tables

Tables Created

- Patients

- Doctors

Verified successful table creation.

Day 7

Inserted sample hospital data.

Patients Added

- 5 Records

Doctors Added

- 5 Records

Verified data successfully using SQL queries.

Software Used

- Visual Studio Code

- PostgreSQL

- pgAdmin 4

- GitHub

- GitHub Desktop

Technologies Used

- SQL

- PostgreSQL

- Git

- GitHub

Files Created

Include every file created during Week 1.

Example:

README.md

Backend_Architecture.docx

Database_Structure.docx

Sample_Data_Report.docx

Development_Log.txt

Files_Created_Log.txt

01_create_tables.sql

02_insert_sample_data.sql

03_verify_database.sql

Folder Structure Created

backend/

database/

docs/

frontend/

github/

powerbi/

presentation/

reports/

screenshots/

sql/

testing/

Challenges Faced

- GitHub Collaboration Setup

- Folder Structure Organization

- PostgreSQL Installation

- SQL Syntax Errors

- Patient Data Insertion Issue

Solutions Implemented

- Corrected SQL syntax

- Verified database schema

- Successfully inserted sample data

- Standardized folder structure

- Maintained project documentation

GitHub Progress

Successfully committed all Week 1 tasks.

Repository synchronized successfully.

Week 1 Outcome

Successfully completed the complete project setup.

Database is ready.

Backend architecture is prepared.

Documentation is completed.

Project is ready for Week 2 Backend API Development.

Week 2 Plan

- FastAPI Installation

- PostgreSQL Connection

- SQLAlchemy Configuration

- REST API Development

- CRUD Operations

- Swagger Testing

Conclusion

Week 1 was completed successfully. The Smart Healthcare Platform now has a well-organized project structure, a configured PostgreSQL database with sample data, GitHub collaboration, and complete documentation. The project is ready to proceed with backend API development in Week 2.